SMART CLINIC DATABASE SYSTEM

Mid-Project Progress Report

Stage 1: Database Design and Initial Implementation

Reporting Point: End of Stage 1 - before Task 3

Table 1. Team Members and Primary Contributions

| Student Name | Student ID | Primary Contribution |
| --- | --- | --- |
| Sultan Aljohani | 240035689 | Group Leader and Repository Manager, Task 1: Database Design |
| Amjad Najmi | 240020509 | Task 2: Database Implementation |
| Abdulaziz Alharbi | 250021379 | Task 3: SQL Operations |

1. Progress Summary

At this reporting point, the project has reached the end of Stage 1. The team has defined the system scope, allocated responsibilities, completed the database design, and prepared the core MySQL implementation for validation. The design maps ten related tables and includes the required EER specialization, integrity constraints, and fictional Saudi-context data. Full MySQL Workbench verification, Task 2 screenshot evidence, Task 3 SQL operations, and the Project Reflection remain scheduled for the next stage.

2. Midpoint Progress Status

Table 2. Stage 1 Workstream Status

| Workstream | Midpoint Status | Evidence / Expected Output |
| --- | --- | --- |
| Project planning and responsibility allocation | Completed | Contribution record, approved repository structure, and delivery plan. |
| Task 1 Database Design | Completed and reviewed | Ten-relation EER model, relational schema, keys, cardinalities, assumptions, and business rules. |
| Task 2 Core Implementation | Prepared for validation | MySQL database setup, ten CREATE TABLE statements, constraints, and fictional sample data. |
| Task 2 Workbench Evidence | Planned for next stage | Successful execution, populated-table results, and readable screenshots. |
| Task 3 SQL Operations | Planned for next stage | SELECT, JOIN, nested query, GROUP BY, UPDATE, DELETE, VIEW, and TRIGGER. |
| Task 4 Project Reflection | Planned for next stage | A 300-500-word reflection written after all technical work and evidence are complete. |

3. Work Completed at the Midpoint

- Defined ten connected relations: CLINIC_PERSON, PATIENT, SPECIALTY, DOCTOR, APPOINTMENT, CONSULTATION, MEDICATION, PRESCRIPTION, PRESCRIPTION_ITEM, and PAYMENT.

- Modeled CLINIC_PERSON as the supertype and PATIENT and DOCTOR as total, disjoint subtypes.

- Specified primary keys, foreign keys, unique keys, CHECK constraints, and controlled ENUM values.

- Mapped relationships and optional cardinalities between appointments, consultations, prescriptions, medication items, and payments.

- Prepared a repeatable MySQL 8.0 script using utf8mb4 and a dependency-aware table creation and insertion order.

- Conducted an initial consistency review between the EER design, relational schema, and core SQL implementation.

4. Key Design Decisions

Table 3. Design Decisions and Rationale

| Decision | Reason |
| --- | --- |
| Shared CLINIC_PERSON supertype | Avoids repeating identity and contact attributes in separate patient and doctor tables. |
| Total, disjoint specialization | Gives each clinic person one clear subtype while demonstrating the required EER feature. |
| Separate SPECIALTY relation | Normalizes specialty details and lets multiple doctors share one controlled specialty record. |
| Separate APPOINTMENT and CONSULTATION | Distinguishes planned visits from clinical outcomes and allows an appointment to exist before consultation. |
| Associative PRESCRIPTION_ITEM relation | Resolves the prescription-medication many-to-many relationship while storing dosage, route, duration, and quantity. |
| Multiple PAYMENT records per appointment | Supports installments, insurance processing, refunds, and different payment statuses. |
| One evolving SQL file | Keeps the design, implementation, later operations, VIEW, and TRIGGER in one controlled project source. |

5. Challenges and Responses

Table 4. Stage 1 Challenges and Responses

| Stage 1 Challenge | Response |
| --- | --- |
| Aligning the EER model with the relational schema | Cross-checked every entity, key, relationship, and cardinality against the SQL design before implementation testing. |
| Maintaining referential insertion order | Ordered parent tables before dependent clinical and financial tables so every foreign key can be satisfied. |
| Preventing schedule conflicts | Added unique doctor-time and patient-time constraints to APPOINTMENT. |
| Representing optional clinical events | Separated APPOINTMENT, CONSULTATION, and PRESCRIPTION so records are created only when each real event occurs. |
| Maintaining realistic and valid sample data | Used linked Saudi-context records, unique identifiers, +966 validation rules, and CHECK constraints. |

6. Team Contributions at the Midpoint

Table 5. Recorded Stage 1 Contributions

| Member | Midpoint Contribution | Status | Output |
| --- | --- | --- | --- |
| Sultan Aljohani | Team coordination, repository planning, requirements, entities, keys, relationships, cardinalities, EER specialization, and schema alignment. | Completed and reviewed | Task 1 design package and repository organization. |
| Amjad Najmi | Database creation, ten table definitions, data types, constraints, insertion order, and fictional sample records. | Prepared for validation | Core smart_clinic_database.sql implementation. |
| Abdulaziz Alharbi | Reviewed Task 3 requirements and prepared the operation, testing, and screenshot checklist for the next stage. | Planned for next stage | Task 3 work and evidence plan. |
| All members | Cross-review of Stage 1, design-implementation consistency checking, milestone planning, and preparation of this progress report. | In progress | Review notes and Mid-Project Progress Report. |

7. Group's Plan for Next-Stage.

Review and approve the complete Stage 1 EER model, relational schema, assumptions, constraints, and sample data as a team.

Run the complete Stage 1 script in MySQL Workbench and correct any environment-specific execution issues.

Capture and organize the required Task 2 screenshots showing the populated tables and successful execution.

Implement and test Task 3 SELECT, JOIN, nested, GROUP BY, UPDATE, DELETE, VIEW, and TRIGGER operations in the same SQL file.

Capture Task 3 code-and-result evidence and connect each image to the Screenshot Evidence Index.

Write the Project Reflection after the technical work, results, and team contributions have been verified.

Complete the README and final report, then verify all file names, links, Word/PDF outputs, and submission requirements.